DG Facultatea de Stiinte

Unit Sisteme si tehnologii informatice avansate

# Requirements Management Plan

Football_Quiz

Date: 		01.06.2026

Doc. Version: 	1.0

Document Control Information

| Settings | Value |
| --- | --- |
| Document Title: | Requirements Management Plan |
| Project Title: | Football_Quiz |
| Document Author: | Fratila Victor Bogdan |
| Project Owner: | Fratila Victor Bogdan |
| Project Manager: | Fratila Victor Bogdan |
| Doc. Version: | 1.0 |
| Sensitivity: | Basic |
| Date: | 01.06.2026 |

Document Approver(s) and Reviewer(s):

NOTE: All Approvers are required. Records of each approver must be maintained. All Reviewers in the list are considered required unless explicitly listed as Optional.

| Name | Role | Action | Date |
| --- | --- | --- | --- |
| Fratila Victor Bogdan | Project Manager | Review | 01.06.2026 |

Document history:

The Document Author is authorized to make the following types of changes to the document without requiring that the document be re-approved:

Editorial, formatting, and spelling

- Clarification

To request a change to this document, contact the Document Author or Owner.

Changes to this document are summarized in the following table in reverse chronological order (latest version first).

| Revision | Date | Created by | Short Description of Changes |
| --- | --- | --- | --- |
| 1.0 | 01.06.2026 | Fratila Victor Bogdan | Versiunea initiala a planului de management al cerintelor. |

Configuration Management: Document Location

The latest version of this controlled document is stored in PManagement/(PM2-11.P.TPL.v3.1).Requirements_Management_Plan.Football_Quiz.01-06-2026.v1.0.docx.

TABLE OF CONTENTS

1. Introduction	4

2. Requirements Management Objectives	4

3. Requirements Management process	4

4. The Requirements lifecycle	6

5. Requirement Management Roles and Responsibilities	7

6. Tools and Techniques	7

6.1. Requirements documentation	8

6.2. Requirements traceability matrix	9

7. Requirements change management	9

8. Related PM² Plans	10

Appendix 1: References and Related Documents	11

# Introduction

The purpose of this document is to define the Requirement Management process for this project. More specifically, this document:

- Describes the requirement management process to be used for the project;

Defines the roles and responsibilities related to requirements management;

Specifies the methodology, standards, tools and techniques and templates used to support requirements management.

# Requirements Management Objectives

Requirements Management is the process of gathering, documenting and validating requirements, and managing their implementation and change. It is a process that runs continuously throughout the project life cycle and relates to other project management processes, such as quality and change management.

The Requirements Management process can be tailored and customised to a project’s needs and can be documented either in a Requirements Management Plan (this document) or in the Project Handbook. Separate requirements documentation is used to specify, categorise and prioritise the requirements and to provide traceability (requirements traceability matrix). These can be standalone documents or an annex to the Project Charter or the Project Work Plan.

Note that managing changing requirements to configuration items (e.g. requirements documentation, the Project Work Plan and deliverables) is part of project change management and is therefore documented in the Project Change Management Plan.

# Requirements Management process

Procesul de gestionare a cerintelor este adecvat specificului proiectului Football Quiz si cuprinde activitatile de specificare, evaluare, aprobare, monitorizare si validare. Activitatile sunt executate direct de catre Project Manager pe parcursul etapelor de dezvoltare.

The PM2 requirements management process defines the activities related to identifying, documenting, evaluating, prioritising, approving, validating requirements, and communicating the status of requirements to all relevant stakeholders.

The requirements management process for this project is a five step process and falls under the responsibilities of the Project Manager (PM) who should execute the process when required throughout the project lifecycle:

Step 1: Specify the requirements

Together with the project stakeholders, gather the project requirements and document them clearly in the Requirements documentation. Structure them by adding relevant metadata. Many tools & Techniques can be applied here to gather requirements: brainstorming, nominal group technique, interviews, observation, story boards, prototyping, user stories, and more. Requirements can be documented using MS Word or Excel, or in a requirements documentation and management system.

It is crucial to identify and specify as many of the requirements as possible during planning. Discovering important requirements during execution might have a big impact on project cost and schedule.

In Agile projects the approach to requirements gathering is different from the more traditional (waterfall) project lifecycle. In Agile projects requirements are gradually discovered during the development of the deliverables. In an Agile project it is acceptable that requirements are removed, replaced or re-prioritised during the development.

Step 2: Evaluate the requirements

The project team assesses the feasibility, consistency and completeness of the requirements, and estimates the effort/costs needed to implement them. The Project Manager (PM) balances the list of requirements against project constraints (budget, time, etc.) and makes a proposal to the project stakeholders.

A requirement traceability matrix might be helpful to provide structure and traceability in extended requirements documentation, linking high-level business needs to detailed requirement, and detailed requirements to deliverables.

Prioritization of requirements is part of this step. Techniques like e.g. MoSCoW prioritisation can be applied. An important aspect of prioritisation is the relationship between requirements. Related and dependent requirements need to have the same priority.

The Project Manager (PM) verifies if requirements are in-scope as to the scope boundaries defined in the Project Charter. Requirements that are out-of-scope are logged as “not in scope” in or outside the Requirements documentation.

Any requirement should be testable on the deliverable(s). For this reason acceptance criteria are defined for each requirement. These criteria are part of the requirements documentation. These criteria are fundamental in the development of the deliverables as well as the test plans for final deliverable acceptance. See also step 5.

Step 3: Approve the requirements

The Project Manager (PM) and key stakeholders (such as the Project Owner (PO) or Business Manager (BM)) negotiate and agree on the requirements for the project and their priorities. In these negotiations, the Project Manager (PM) makes sure that the in-scope requirements can be delivered given the cost and schedule boundaries set in the Project Charter.

The formal approval of the requirements documentation is logged in the Decision log and/or the minutes of the meeting (MoM), e.g. the Project Steering Committee (PSC).

Step 4: Monitor requirements implementation

The Project Manager (PM) continuously monitors the Project Core Team’s (PCT) implementation of the requirements, adds new requirements and changes existing ones where needed through formal change control. New and changed requirements need to follow the steps 1, 2 and 3 as described above. After approval the Project Work Plan (PWP) will be updated.

Step 5: Validate the implemented requirements

When the requirements are implemented, the deliverable is validated by the User Representatives (URs). They assess if the initial business need is satisfied. This validation is based on the acceptance criteria that are defined for each requirement (see step 2). Formal acceptance of the project deliverables should comply with the Deliverables Acceptance process as described in the Deliverable Acceptance Plan.

# The Requirements lifecycle

A requirement may run through these lifecycle stages:

- Specified: The requirement is specified in a document or in a requirements documentation and management system.

- Proposed: The requirement has passed evaluation but not yet approved by the client. If it does not pass evaluation it will get status For Fixing or Rejected.

- Approved: The requirement is formally approved by the client. If it is not approved it will get status For Fixing or Rejected.

- Incorporated: The requirement is incorporated in the Project Work Plan (PWP). If during incorporation an issue is discovered the status may change into For Fixing.

- Implemented: The requirement is implemented in one or more of the project deliverables and tested against the acceptance criteria by the Project Core Team (PCT), but not yet formally accepted by the client. If during implementation an issue is discovered the status may change into For Fixing.

- Validated: The implemented requirement is formally validated against the acceptance criteria and accepted by the client. If during validation and acceptance an issue is discovered the requirements may be partially accepted and the status may change into For Fixing.

In addition, requirements may have these special statuses:

- For Fixing: If there is an issue, a requirement may get the status For Fixing at any stage of the requirements lifecycle. Reasons for this status may be that the requirement is not well documented or inconsistent with another requirement. Another reason is that the requirement did only partially pass validation. After resolving the issues a requirement may return to the status Specified. If an issue cannot be resolved a requirement may get the status Rejected.

- Rejected: A requirement may be Rejected for different reasons. Examples are: The requirement is obsolete, out of scope, not feasible, postponed (to a later project phase, or another project), merged with another requirement, and a requirement may be identified as a duplicate requirement and therefore rejected.

# Requirement Management Roles and Responsibilities

The main roles and responsibilities for the requirements management process are:

- Project Owner (PO): is accountable for all requirements and has the responsibility of approving or rejecting requirement documentation including the priorities of each requirement.

- Project Steering Committee (PSC): is informed about the status of the requirements gathering process and on changes to the approved requirements documentation and priorities.

- Business Manager (BM): is consulted for the tailoring and elaboration of the requirements documentation and the priorities. The Business Manager (BM) is responsible for identifying the relevant User Representatives (UR) that can be a source in the requirement gathering process like e.g. participation in workshops and interviews. In addition the Business Manager (BM) identifies the User Representatives (UR) that will participate in deliverable testing during deliverable acceptance.

- Solution Provider (SP): is informed on the status of the requirements gathering and management processes.

- Project Manager (PM): is responsible for managing, monitoring, controlling and reporting the status of the requirement documentation and processes, including identifying, documenting, evaluating, prioritising, approving and validating requirements. The PM can assign specific tasks to a Project Core Team member or to another project stakeholder, as e.g. a business analyst.

- Project Core Team (PCT): is informed on the status of the requirements gathering and management processes. Some team members may support the PM in the requirements management related activities. A business analyst may be part of the PCT.

- Appropriate Governance Body (AGB): is informed on the status of the requirements gathering and management processes.

- Utilizatorii finali reprezinta stakeholderii primari, acestia furnizand feedback-ul necesar in faza de testare si acceptanta a functionalitatilor aplicatiei.

The following RASCI table defines the responsibilities of those involved in requirements management:

| RAM (RASCI) | AGB | PSC | PO | BM | UR | SP | PM | PCT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Requirements Management Plan | I | I | A | C | C | I | R | S |
| Manage Requirements | I | I | A | C | C | I | R | S |

*AGB: Appropriate Governance Body.

The contact details of each of the above stakeholders are documented in the Project Stakeholder Matrix.

# Tools and Techniques

The following techniques will be used for requirements management:

- Interviews;

- Brainstorming;

- Workshops;

- Observation;

- Prototyping;

- MoSCoW prioritisation;

- …

Tehnicile utilizate asigura colectarea si sortarea eficienta a cerintelor din partea utilizatorilor finali si a cadrelor didactice.

The following tools will be used for requirements management:

- Requirements documentation;

- Requirements traceability matrix;

- …

Instrumentele selectate asigura stocarea ordonata si trasabilitatea cerintelor software.

Requirements documentation and the traceability matrix may be part of a Requirements documentation and management system.

## Requirements documentation

The Requirement documentation may have the following structure:

Documentarea cerintelor utilizeaza o structura tabelara standardizata, care cuprinde identificatorul unic (ID), categoria, tipul cerintei, descrierea detaliata si criteriile de acceptanta asociate.

| Attributes | Value |
| --- | --- |
| ID | REQ-F01 |
| Name | Incarcare date din SQL |
| Category | Functional Requirement |
| Type | Use Case |
| Requirement Description & Details | Aplicatia trebuie sa poata citi setul de intrebari, variantele de raspuns si raspunsul corect dintr-o baza de date locala SQL Server. |
| Acceptance Criteria | Selectarea sursei SQL in aplicatie incarca cu succes un set valid de minim 10 intrebari din baza de date locala. |
| Status | Validated |
| Requested by | Fratila Victor Bogdan |
| Identification Date | 01.06.2026 |

| Attributes | Value |
| --- | --- |
| ID | REQ-F02 |
| Name | Incarcare date din JSON |
| Category | Functional Requirement |
| Type | Use Case |
| Requirement Description & Details | Aplicatia trebuie sa poata citi setul de intrebari si raspunsuri dintr-un fisier local de date in format JSON. |
| Acceptance Criteria | Selectarea sursei JSON in aplicatie incarca cu succes setul de intrebari din fisierul local quiz.json fara exceptii de parsare. |
| Status | Validated |
| Requested by | Fratila Victor Bogdan |
| Identification Date | 01.06.2026 |

| Attributes | Value |
| --- | --- |
| ID | REQ-F03 |
| Name | Interfata grafica utilizator |
| Category | Functional Requirement |
| Type | User Interface Sketch |
| Requirement Description & Details | Interfata Windows Forms trebuie sa afiseze intrebarea curenta, variantele de raspuns, cronometrul si scorul curent al jucatorului. |
| Acceptance Criteria | Elementele grafice (intrebare, butoane de raspuns, timer si scor) sunt vizibile si se actualizeaza automat la fiecare interactiune a utilizatorului. |
| Status | Validated |
| Requested by | Fratila Victor Bogdan |
| Identification Date | 01.06.2026 |

| Attributes | Value |
| --- | --- |
| ID | REQ-F04 |
| Name | Cronometrare raspunsuri |
| Category | Functional Requirement |
| Type | Use Case |
| Requirement Description & Details | Aplicatia trebuie sa contorizeze timpul disponibil pentru fiecare raspuns printr-un timer vizual si sa blocheze raspunsul la expirarea timpului. |
| Acceptance Criteria | Timerul incepe numaratoarea inversa de la valoarea setata la fiecare intrebare si trece automat la intrebarea urmatoare cu punctaj zero daca timpul expira. |
| Status | Validated |
| Requested by | Fratila Victor Bogdan |
| Identification Date | 01.06.2026 |

| Attributes | Value |
| --- | --- |
| ID | REQ-F05 |
| Name | Calculare si stocare punctaj |
| Category | Functional Requirement |
| Type | Use Case |
| Requirement Description & Details | Sistemul trebuie sa calculeze punctajul final in baza raspunsurilor corecte si sa permita salvarea scorului intr-un clasament local. |
| Acceptance Criteria | La finalul chestionarului, scorul este afisat corect si utilizatorul isi poate salva numele in clasamentul local vizibil in aplicatie. |
| Status | Validated |
| Requested by | Fratila Victor Bogdan |
| Identification Date | 01.06.2026 |

| Attributes | Value |
| --- | --- |
| ID | REQ-NF01 |
| Name | Timp de raspuns interfata |
| Category | Performance Requirement |
| Type | Technical Specification |
| Requirement Description & Details | Actualizarea elementelor grafice din interfata utilizator trebuie sa se execute in mai putin de o secunda de la interactiune. |
| Acceptance Criteria | Trecerea de la o intrebare la alta sau comutarea sursei de date dureaza sub 1.0 secunde, fara blocarea ferestrei aplicatiei. |
| Status | Validated |
| Requested by | Fratila Victor Bogdan |
| Identification Date | 01.06.2026 |

| Attributes | Value |
| --- | --- |
| ID | REQ-NF02 |
| Name | Stabilitate executie |
| Category | Quality Requirement |
| Type | Technical Specification |
| Requirement Description & Details | Aplicatia trebuie sa functioneze fara erori fatale (runtime exceptions) in timpul rularii chestionarelor. |
| Acceptance Criteria | Rularea repetata a chestionarelor din ambele surse de date nu genereaza intreruperi neasteptate ale aplicatiei. |
| Status | Validated |
| Requested by | Fratila Victor Bogdan |

| Attributes | Value |
| --- | --- |
| ID | REQ-NF03 |
| Name | Operare locala offline |
| Category | Technical Requirement |
| Type | Technical Specification |
| Requirement Description & Details | Aplicatia si sursele sale de date trebuie sa ruleze exclusiv local, fara a depinde de o conexiune externa la internet. |
| Acceptance Criteria | Aplicatia se lanseaza si ruleaza chestionarele pe o statie de lucru deconectata de la retea. |
| Status | Validated |
| Requested by | Fratila Victor Bogdan |
| Identification Date | 01.06.2026 |

| Attributes | Value |
| --- | --- |
| ID | REQ-NF04 |
| Name | Securitate date |
| Category | Security Requirement |
| Type | Technical Specification |
| Requirement Description & Details | Aplicatia proceseaza exclusiv date locale legate de scor si intrebari, fara a colecta, stoca sau transmite date cu caracter personal. |
| Acceptance Criteria | Baza de date si codul sursa nu contin campuri destinate stocarii de informatii confidentiale sau date personale (nume complete, email-uri etc.). |
| Status | Validated |
| Requested by | Fratila Victor Bogdan |
| Identification Date | 01.06.2026 |

## Requirements traceability matrix

Requirements and requirement attributes may need to be traced from the high level business needs down to the detailed requirements, and finally into deliverables.

A traceability matrix is used to maintain these relations. This matrix can be an excel file with attributes as e.g. the one below, or a system, that may be part of a larger requirement management system

| Requirement traceability matrix | Value |
| --- | --- |
| ID | REQ-F01 |
| Name | Incarcare date din SQL |
| Status | Validated |
| Priority | Must-have |
| Size | Medium |
| Comments | Functionalitate implementata cu succes in loaderul de date SQL. |
| Derived From | N2, F3 |
| Related WBS code | PCT-DEV |
| Specification of documentation | Project Charter, PManagement/Project_Charter.docx |
| Test Plan | Criterii acceptanta REQ-F01, in planul de management al cerintelor. |

| Requirement traceability matrix | Value |
| --- | --- |
| ID | REQ-F02 |
| Name | Incarcare date din JSON |
| Status | Validated |
| Priority | Must-have |
| Size | Small |
| Comments | Parsare corecta realizata cu biblioteca Newtonsoft.Json. |
| Derived From | N2, F3 |
| Related WBS code | PCT-DEV |
| Specification of documentation | Project Charter, PManagement/Project_Charter.docx |
| Test Plan | Criterii acceptanta REQ-F02, in planul de management al cerintelor. |

| Requirement traceability matrix | Value |
| --- | --- |
| ID | REQ-F03 |
| Name | Interfata grafica utilizator |
| Status | Validated |
| Priority | Must-have |
| Size | Medium |
| Comments | Proiectat in designerul Windows Forms. |
| Derived From | N1, F1 |
| Related WBS code | PCT-DEV |
| Specification of documentation | Project Charter, PManagement/Project_Charter.docx |
| Test Plan | Criterii acceptanta REQ-F03, in planul de management al cerintelor. |

| Requirement traceability matrix | Value |
| --- | --- |
| ID | REQ-F04 |
| Name | Cronometrare raspunsuri |
| Status | Validated |
| Priority | Should-have |
| Size | Small |
| Comments | Utiliseaza controlul Timer din Windows Forms. |
| Derived From | N1, F2 |
| Related WBS code | PCT-DEV |
| Specification of documentation | Project Charter, PManagement/Project_Charter.docx |
| Test Plan | Criterii acceptanta REQ-F04, in planul de management al cerintelor. |

| Requirement traceability matrix | Value |
| --- | --- |
| ID | REQ-F05 |
| Name | Calculare si stocare punctaj |
| Status | Validated |
| Priority | Must-have |
| Size | Small |
| Comments | Scorurile se stocheaza in clasamentul local al sesiunii. |
| Derived From | N1, F4 |
| Related WBS code | PCT-DEV |
| Specification of documentation | Project Charter, PManagement/Project_Charter.docx |
| Test Plan | Criterii acceptanta REQ-F05, in planul de management al cerintelor. |

| Requirement traceability matrix | Value |
| --- | --- |
| ID | REQ-NF01 |
| Name | Timp de raspuns interfata |
| Status | Validated |
| Priority | Must-have |
| Size | Small |
| Comments | Timpul de executie a actiunilor este sub 1.0 secunde. |
| Derived From | N1, F1 |
| Related WBS code | PCT-DEV |
| Specification of documentation | Project Charter, PManagement/Project_Charter.docx |
| Test Plan | Criterii acceptanta REQ-NF01, in planul de management al cerintelor. |

| Requirement traceability matrix | Value |
| --- | --- |
| ID | REQ-NF02 |
| Name | Stabilitate executie |
| Status | Validated |
| Priority | Must-have |
| Size | Small |
| Comments | Exceptiile sunt tratate prin blocuri try-catch. |
| Derived From | N1, F1 |
| Related WBS code | PCT-DEV |
| Specification of documentation | Project Charter, PManagement/Project_Charter.docx |
| Test Plan | Criterii acceptanta REQ-NF02, in planul de management al cerintelor. |

| Requirement traceability matrix | Value |
| --- | --- |
| ID | REQ-NF03 |
| Name | Operare locala offline |
| Status | Validated |
| Priority | Must-have |
| Size | Small |
| Comments | Toate fisierele de date sunt salvate local. |
| Derived From | N1, F1 |
| Related WBS code | PCT-DEV |
| Specification of documentation | Project Charter, PManagement/Project_Charter.docx |
| Test Plan | Criterii acceptanta REQ-NF03, in planul de management al cerintelor. |

| Requirement traceability matrix | Value |
| --- | --- |
| ID | REQ-NF04 |
| Name | Securitate date |
| Status | Validated |
| Priority | Should-have |
| Size | Small |
| Comments | Nu se preiau informatii cu caracter personal. |
| Derived From | N1 |
| Related WBS code | PCT-DEV |
| Specification of documentation | Project Charter, PManagement/Project_Charter.docx |
| Test Plan | Criterii acceptanta REQ-NF04, in planul de management al cerintelor. |

# Requirements change management

Orice solicitare de modificare a cerintelor este inregistrata intr-un formular de schimbare si evaluata de catre dezvoltator. Modificarile aprobate sunt integrate in codul sursa si inregistrate in documentul istoric.

Requirements may change as well as new requirement may come-up during the execution phase of the project. As the project started with an approved set of requirements the project manager needs to manage changes to the requirements in a formal way. Any changed or new requirement should:

- be logged using the Change Request Form,

- follow the requirements management process as described in chapter 3 of this document,  and

- be processed through change control as described in the Project Handbook or the related Project Change Management Plan.

# Related PM² Plans

Project Handbook

The Project Handbook establishes the high-level approach for implementing the project goals, which includes required documentation, standards to be considered and the high level summary of the change management approach and escalation process. The location of this document is found in Appendix 1.

Project Change Management Plan

The management of changes to the project (e.g. change of scope, requirements, budget, schedule) is described in the Project Change Management Plan. The location of this document is found in the Appendix 1.

Deliverable Acceptance Plan

The management of project deliverables (responsibilities, activities and the criteria for the deliverables acceptance) is described in the Deliverables Acceptance Plan. The location of this document is found in Appendix 1.

# Appendix 1: References and Related Documents

Referintele si documentele conexe sunt enumerate in tabelul de mai jos, indicand locatia si sursa lor de provenienta.

| ID | Reference or Related Document | Source or Link/Location |
| --- | --- | --- |
| 1 | Documentul de Initiere a Proiectului (Project Initiation Request) | PManagement/(PM2-01.I.TPL.v3.1).Project_Initiation_Request.Football_Quiz.01-06-2026.v1.0.docx |
| 2 | Documentul Project Charter | PManagement/(PM2-03.I.TPL.v3.1).Project_Charter.Football_Quiz.01-06-2026.v1.0.docx |
| 3 | Ghidul metodologic PM2 al Comisiei Europene | https://ec.europa.eu/isa2/solutions/open-pm2_en |