Overall Status: Green

Phase: Executing

# Milestones

01.06.2026: Initierea proiectului si completarea documentatiei administrative

05.06.2026: Finalizarea structurii bazei de date si a claselor de model in C#

12.06.2026: Integrarea sabloanelor de proiectare Strategy si

Project Owner (PO): Fratila Victor Bogdan

Business Manager (BM): Fratila Victor Bogdan

Solution Provider (SP): Fratila Victor Bogdan

Project Manager (PM): Fratila Victor Bogdan

# Project Status Summary

Proiectul se desfasoara conform graficului stabilit. Toate functionalitatile software sunt finalizate si testate cu succes.

# Project Changes (input from Change Log)

Status: Green

- Severe: 0

# Project Indicators

Schedule: Green

- Baselined delivery date: 19.06.2026

- Forecasted delivery date: 19.06.2026

- Variance: 0 zile

Cost: Green

- Current Year:

- Allocated: 15 zile, 0 EUR

- Spent: 12 zile, 0 EUR

- Forecasted: 15 zile, 0 EUR

- Overall project:

- Allocated: 15 zile, 0 EUR

- Spent: 12 zile, 0 EUR

- Forecasted: 15 zile, 0 EUR

# Risks (input from Risk Log)

Status: Green

- Urgent: 0

# Issues (input from Issue Log)

Status: Green

- Urgent: 0

# Decisions (input from Decision Log)

01.06.2026, DEC-01: Adoptarea sabloanelor de proiectare Strategy si Factory

05.06.2026, DEC-02: Utilizarea fisierului JSON ca alternativa la baza de date

# Activities Performed and Planned

Performed:

- Dezvoltarea modulelor de incarcare SQL si JSON, status: complete

- Integrarea elementelor grafice Windows Forms si a timerului, status: complete

- Testarea aplicatiei si redactarea documentelor administrative, status: complete

Planned:

- Implementarea testelor unitare automate pentru strategii si QuizManager

- Validarea aplicatiei si predarea livrabilelor finale